FlowList

MVP Planning Document

Last updated: April 2026 — staged MVP — TypeScript + Supabase

# Overview

A scheduling app for a yoga studio. Students can view the class schedule publicly and sign up for classes when logged in. Admin manages data directly via the Supabase dashboard for the MVP.

# MVP Strategy

Per teacher’s advice: focus on getting one feature working end-to-end before moving to the next. The plan is broken into three versions, each shipped completely before the next is started:

v1 — Public class schedule (no auth required). Must ship before anything else.

v2 — Authentication: register, login, logout, session middleware. Only after v1 works end-to-end.

v3 — Bookings: sign up for classes, cancel, capacity rules. Only after v2 works.

Definition of “done” for each version: I can run the app, open the browser, and use the new feature for real. Not “the route returns JSON in Postman” — the whole pipeline through the React UI.

# Tech Stack

Backend: Node.js + Express + TypeScript

Database: Supabase (PostgreSQL)

Auth (v2+): session-based, with sessions stored in Postgres

Frontend: React + Vite + TypeScript

Testing: Vitest + Supertest

Why sessions instead of JWT? Sessions are simpler to reason about with a SQL database. Login creates a row, logout deletes it, every request checks it. Forced logout (e.g. banning a user) works perfectly. JWT is better for multi-server scale — overkill for a yoga studio MVP.

# Database Schema

All tables exist in Supabase as of April 29, 2026.

## users

id (uuid, PK)

email (text, unique)

password_hash (text)

role (text, defaults to “student”)

created_at (timestamptz)

## sessions

id (uuid, PK)

user_id (uuid, FK → users)

created_at (timestamptz)

expires_at (timestamptz)

## class_templates

id (uuid, PK)

name (text) — e.g. “Vinyasa Flow”

description (text, nullable)

## class_events

id (uuid, PK)

template_id (uuid, FK → class_templates)

starts_at (timestamptz) — absolute moment the class starts; replaced the original date + start_time pair

duration_minutes (int)

instructor (text)

max_capacity (int)

spots_remaining (int) — see note below

is_cancelled (bool)

Note on spots_remaining: this column is a denormalized counter and a known race-condition risk for v3. Decide before starting v3 whether to (a) drop the column and compute on read as max_capacity − COUNT(bookings), or (b) keep it but only update atomically with UPDATE … WHERE spots_remaining > 0 and check rowcount.

## bookings

id (uuid, PK)

user_id (uuid, FK → users)

event_id (uuid, FK → class_events)

booked_at (timestamptz)

TODO before v3: add UNIQUE (user_id, event_id) constraint so the database itself rejects double-bookings.

# v1 — Public Class Schedule

Goal: a student can open the site and see what classes are coming up. No login. No booking. Just data displayed.

## Backend

GET /api/classes — list upcoming class events (joined with class_templates so the response includes name + description)

GET /api/classes/:id — single class event (optional for v1; can wait until the schedule view needs a detail page)

## Frontend

Vite + React + TypeScript scaffold (separate folder: flowlist-client/)

A single page that fetches /api/classes and renders the list with class name, instructor, start time (in the user’s local time zone), and duration

## Definition of done

npm run dev runs the Express server

npm run dev (in flowlist-client/) runs the React app

Opening the React page shows real classes from Supabase

Class times display correctly in the user’s local time zone

# v2 — Authentication

Some scaffolding is already in place: src/middleware/sessions.ts (session lookup middleware) and a code walkthrough document (day2-reference.md). Both are paused until v1 ships.

## Backend

POST /api/auth/register — hash password, insert user, create session, set sid cookie

POST /api/auth/login — verify password, create session

POST /api/auth/logout — delete session row, clear cookie

GET /api/auth/me — return current user from session

## Frontend

Register form

Login form

Some indicator of “logged in as X” in the header

## Definition of done

I can register through the React UI, refresh the page, and still be logged in

I can log out and the indicator updates

Auth middleware exists and is ready to protect v3 routes

# v3 — Bookings

## Database changes (do these BEFORE writing booking code)

Add UNIQUE (user_id, event_id) on bookings

Decide spots_remaining strategy (compute on read vs atomic decrement) and adjust schema if needed

## Backend

POST /api/bookings — sign up the logged-in user for a class

DELETE /api/bookings/:id — cancel own booking only (permission check required)

## Frontend

“Book” button on each class in the schedule (only when logged in)

“My bookings” section with a cancel button per booking

## Tests (TDD where it matters)

Double-booking the same class → returns 409 Conflict, not 500. Write this test FIRST, before the route exists.

Capacity enforcement — fill a class, attempt one more signup, expect rejection

Permission check — a student can only cancel their own booking

## Definition of done

I can log in, click “Book”, see myself in “My bookings”

Capacity and double-booking rules are enforced at the database level, with tests proving it

I can cancel my own booking, but not someone else’s

# Admin (entire MVP)

No admin UI. The studio owner inserts and edits class_templates and class_events directly via the Supabase dashboard. This stays out of scope for the entire MVP — a custom admin would be its own project.

# Out of scope (entire MVP)

Custom admin dashboard

Password reset / email verification

Payments

Recurring class generation (each occurrence is a manual row)

Notifications, reminders, waitlists

Instructor portal

# Current status (April 29, 2026)

## Done

Project scaffold (TypeScript, Express, package.json, tsconfig.json, .env)

Supabase project + all five tables created

Schema migrated: class_events.starts_at replaces date + start_time

DB connection working (src/config/db.ts)

GET /api/health endpoint proves the DB is reachable

Session middleware code written (src/middleware/sessions.ts) but not wired up yet

## Paused

day2-reference.md walkthrough (POST /api/auth/register + cookie-parser). Pick this up only after v1 ships.

## Next, in order

Insert a few sample rows in class_templates and class_events via the Supabase dashboard

Add GET /api/classes to src/index.ts in the same style as /api/health

Verify the route in Postman

Scaffold the React + Vite client (flowlist-client/)

Build the schedule page that fetches /api/classes and renders the list

Stop. Demo v1. THEN return to v2.

# Testing approach

Goal: practice the testing workflow and cover the highest-risk logic. Roughly 2–3 hours total across the whole MVP.

## Tools

Vitest — test runner

Supertest — hits Express routes in tests

A separate test database (or _test schema) so tests don’t pollute real data

## What to test (priority order)

Booking the same class twice is rejected (409, not 500). Write this test FIRST in v3, TDD-style.

Class capacity is enforced.

Auth middleware blocks unauthenticated requests.

Login flow end-to-end: register → login → /me returns user → logout → /me returns 401.

A student can only cancel their own booking.

## What NOT to test (yet)

Boilerplate CRUD (basic GETs, listing routes)

Anything in v1 — it’s simple enough that visual verification is fine for the MVP